# Borough of West Easton – Property/Highway Committee

# Meeting Minutes

September 19, 2018

1. Call to order

David Bolash called to order the regular meeting of the Property/Highway Committee at 5:32 PM on September 19, 2018, at West Easton Borough Hall.

1. Roll call

The following were present: Councilman Matthew Dees, Councilman Peter Mamanna Councilman David Bolash, and Mayor Dan DePaul.

1. Open issues
	1. Road Slurry Seal on 2nd Street

The initial coating was applied in the rain, and the committee met with Mayor DePaul on Saturday morning, September 1, 2018, to inspect the results.

* There was a concern regarding proper adhesion of the slurry seal.

The completed work was inspected and there are no apparent issues to note at this time.

* The swale at the intersection of Keystone Street, which was part of the engineered solution to resolve the rain water runoff into the homes to the east on 2nd Street, was filled in with the slurry seal.

The intersection was visited by committee members during heavy rain and it was noted that there are no apparent issues at this time.

* Ineffective traffic control by the contractor

Mayor DePaul and Dane Thatcher effectively filled in those gaps during the completion phase of the work.

* The residents complained about the following:
	+ Work starting prior to 7:00 AM
	+ Workers forcefully blowing the road debris against their homes while cleaning the streets
	+ Workers cleaning the bituminous material from their shoes on the residents’ lawns
1. New business
	1. Leaf Collection this Fall
* Discuss a schedule with Dane
* Communicate the schedule to residents via Borough newsletter
* Help for leaf collection from the DUI center
	1. Seven (7) Year Road Resurfacing Program
* What roads are next?
* Mill streets first to increase height at curbs as necessary
* Address broken-up curbing before starting work
* Look into grants available to address bad curbs
1. Adjournment

David Bolash adjourned the meeting at 6:10 PM.

Minutes submitted by: David Bolash

Minutes approved by: